**Project Name: Pokemon Cardset Price Predictor**

**Project Logo:**

**https://www.canva.com/tools/logo-maker-q1/**

**Team Members:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Email** | **Phone Number** |
| Anna Peng | [Annapeng87@gmail.com](mailto:Annapeng87@gmail.com) | 6507032696 |
| Marcus Briscoe | [mfbriscoe@gmail.com](mailto:mfbriscoe@gmail.com) | 3105626838 |
| Deepak Bhomkar | [deepakbhomkar@gmail.com](mailto:deepakbhomkar@gmail.com) | 650-210-6201 |
|  |  |  |
|  |  |  |

**Motivation & Summary Slide**

Predict which pokemon cardset customer should purchase based on customer inputs of 2 or more cardsets.

**DATA sets to be Used:**

Historical Pokemon cardsets 2016 to 2020 monthly data

**Tools/Modules to be Used:**

* Jupyter Lab
* Scikit libraries
* Tensorflow
* Keras
* HVplot
* Interactive plot

**Breakdown of Tasks** (Ownership by Group Member)**:**

* Collect the data – Anna and Marcus
* Clean the data. – Anna and Marcus
* Jupyter Notebook – Deepak
* Model code and testing – Team
* Presentation - Team

**Schedule for Completion of Tasks:**

|  |  |  |
| --- | --- | --- |
| **Date** | **Task** | **Notes** |
| **01/07/2021** | Project Work/ Project proposal |  |
| **01/12/2021** | Collecting the data |  |
| **01/12/2021** | Work on Data |  |
| **01/14/2021** | Code development |  |
| **01/16/2021** | Code development |  |
| **01/16/2021** | Create Visualizations |  |
| **01/17/2021** | Mock Presentation |  |
| **01/19/2021** | PROJECT PRESENTATION |  |